# Inner Ops â€” Pre-Ship Manual QA Plan

Purpose: First-user shakedown of every v1 feature before deploy. Bo runs the app; Claude tracks issues and fixes them in-session.

Scope: Journaling Â· Kill List Â· Hard Lessons Â· Relapse Radar Â· Synthesis Â· Dashboard Â· Auth Â· Cloud Functions Â· Mobile parity Â· Firestore rules.

Out of scope: Black Mirror (deferred; verify gated off only).

## How we'll run this

1. One module at a time. Don't jump around â€” each module has dependencies on prior data (e.g., Synthesis needs Journal + Kill List + Hard Lessons data first).

2. Test in this order so cross-module data flows naturally:

Auth â†’ Journal â†’ Kill List â†’ Hard Lessons â†’ Relapse Radar â†’ Dashboard â†’ Synthesis â†’ Cloud Functions â†’ Mobile sweep â†’ Pre-deploy gates

3. For each step: check the box if it works as described. If it doesn't, paste the symptom into chat â€” Claude diagnoses, fixes it in-session, and we resume the plan.

4. Test on real Firebase project, not emulators. We need production rules + production Cloud Functions exercised.

5. Run desktop pass first, then a focused mobile pass at the end (Section 9). Don't switch back and forth mid-module.

6. Have devtools open. Network tab for Cloud Function calls, Console for errors. Flag any red console errors even if the UI looks fine.

Severity labels for issues:

- ðŸ”´ Blocker â€” broken core flow, data loss risk, security issue. Must fix before ship.

- ðŸŸ¡ Quality â€” works but feels wrong (copy, layout, latency). Fix before ship if quick.

- ðŸ”µ Polish â€” nice to have. Log and defer.

## Section 0 â€” Pre-flight

☐ npm run build completes clean â€” no warnings beyond Vite's expected output

☐ npm test â€” all node:test suites pass (aiFeedback, clarityScore, dailyBrief, oracleQuestionExtractor, dateUtils, detectDriftSignals, getBehavioralContext, generateSynthesisBriefing)

☐ .env has production Firebase config + VITE_ENABLE_BLACK_MIRROR=false (or unset)

☐ Firebase Functions has ANTHROPIC_API_KEY secret set

☐ Firestore rules deployed and current (firebase deploy --only firestore:rules)

☐ Cloud Functions deployed (firebase deploy --only functions)

☐ Verify Cloud Functions actually invoke via firebase functions:log â€” deploy success â‰  runtime success. Make one real Oracle call from the app, then tail logs to confirm a 200 response

## Section 1 â€” Auth (src/components/AuthForm.jsx)

### 1.1 Sign-up

☐ Email + password + display name â†’ account creates, lands on Dashboard

☐ Email already in use â†’ clear error message, form stays usable

☐ Password < 6 chars â†’ Firebase rejection surfaces as readable error

☐ Password confirm mismatch â†’ blocked before submit

☐ Display name empty â†’ defaults to email prefix (verify in profile)

☐ Network drop mid-submit â†’ no half-created account, retry works

### 1.2 Sign-in

☐ Valid creds â†’ lands on Dashboard

☐ Wrong password â†’ clear error

☐ Unknown email â†’ clear error

☐ Forgot password â†’ reset email sent, link works

### 1.3 Session

☐ Reload page while signed in â†’ stays signed in (no flash to /auth)

☐ Sign out â†’ redirected to /auth, can't navigate back to /dashboard via URL

☐ Open in second tab â†’ both tabs sync auth state

### 1.4 Profile

☐ Edit display name â†’ persists across reload

☐ Profile read works from src/utils/authService.js

## Section 2 â€” Journal (src/pages/Journal.jsx)

### 2.1 Create entry

☐ Type entry, pick mood category (Grounded/Energized/Challenged), pick specific mood (12 options), set intensity 1â€“5 â†’ submit succeeds

☐ "When did this happen?" datetime picker accepts past times, blocks future

☐ Submit â†’ Oracle feedback modal opens with real Claude response (not template)

☐ Oracle response includes closing question

☐ Voice input button transcribes and appends to entry (if browser supports)

☐ Dynamic AI insights tick under textarea as you type (~2s debounce)

☐ Rotating prompts cycle every ~3s; pause when textarea focused; tap prompt inserts it

### 2.2 Oracle feedback quality

☐ Feedback feels written for the entry, not generic

☐ No wellness/motivational language â€” challenge or grounding only (per CLAUDE.md)

☐ User can react (emoji buttons), reaction persists

☐ User can reply â†’ oracleFollowUp generates second response that doesn't soften pushback

☐ Entry written 12h+ after the event â†’ Oracle tone shifts to "reconstructed memory" (proximity flag)

### 2.3 List / search / mood calendar

☐ Past entries render in reverse-chronological order

☐ Search by content / mood label / category â†’ filters correctly, empty result state shown

☐ 30-day mood calendar renders colors for days with entries; empty for days without

☐ Mood history mini-viz shows 5 most recent moods as dots

### 2.4 Edit / archive / restore

☐ Edit entry â†’ content/mood/intensity update; Oracle feedback preserved

☐ Cancel edit â†’ no changes saved

☐ Archive entry â†’ disappears from main list

☐ Archive tab shows archived entries

☐ Restore from archive â†’ reappears in main list

☐ Permanently delete â†’ confirm modal, then doc gone from journalEntriesArchive

### 2.5 Cross-module extraction

☐ Entry classified after save â†’ "Extract Lesson" / "Extract Kill Target" / "Extract Signal Precursor" cards appear when relevant

☐ Tap extraction card â†’ prefilled form on destination module

☐ Dismiss extraction card â†’ does not reappear for same entry

☐ Classification failure â†’ retry button works

☐ Backfill: load page â†’ up to 5 old unclassified entries (last 14d) get classified silently

### 2.6 Edge cases

☐ Very short entry (<50 words) â†’ still submits, AI insights reflect length

☐ Very long entry â†’ textarea grows, doesn't break layout

☐ Network drop during Oracle call â†’ entry still saves, "Oracle unavailable" toast, retry available

☐ Submit twice rapidly â†’ no duplicate entries (double-submit guard)

☐ Console clean â€” no errors during full flow

## Section 3 â€” Kill List (src/pages/KillList.jsx)

### 3.1 Create target

☐ Form requires: title, category (7 types), threshold (21â€“60+), implementation intention (When/I Will, each â‰¥20 chars)

☐ Duplicate title (active targets) â†’ blocked with clear message

☐ Title > 60 chars â†’ blocked

☐ Submit â†’ target appears in list with streak 0

☐ Implementation intention example rotates on â†» tap

### 3.2 Daily check-in: Held

☐ Tap "Held" â†’ streak +1, progress bar advances toward threshold

☐ Streak hits threshold â†’ target archives to confirmedKills, kill toast shows

☐ Cannot check-in twice on same calendar day (verify with double-tap)

### 3.3 Daily check-in: Escaped

☐ Tap "Escaped" â†’ autopsy form opens

☐ Autopsy requires: context, rationalization, prevention plan, implementation intention activation

☐ Submit autopsy â†’ 3s AVE circuit-breaker pause before Oracle feedback (this is intentional)

☐ Oracle responds with confrontation on escape pattern; does not soften

☐ Oracle "Try different angle" â†’ regenerates with different lens, no repetition

☐ After 3+ escapes on same target â†’ autopsy pattern aggregation surfaces top tokens from prior contexts

### 3.4 Reactivate / re-contract

☐ Escaped target â†’ "Reactivate" with optional new threshold (â‰¥21)

☐ "Re-contract" â†’ archives old target, prefills new form

### 3.5 Inline edits

☐ Edit title (â‰¤60 chars) inline â†’ persists

☐ Edit implementation intention â†’ persists

☐ Reflection notes save/edit/persist

### 3.6 Backfill missed check-ins

☐ Gap of 2+ days â†’ "Reconcile Gap" card appears

☐ "All held" â†’ streak updates, may trigger archive

☐ "Log escape on day X" â†’ autopsy prefilled with that date; held days before counted

☐ "Log each day individually" â†’ step-through dialog, first escape stops progression

### 3.7 Archive / search / filter

☐ Archive â†’ disappears from active list

☐ Restore â†’ returns to active

☐ Permanent delete â†’ confirm modal, gone

☐ Filter: all / active / escaped works

☐ Search by title works

### 3.8 Edge cases

☐ Console clean through full flow

☐ No duplicate writes when double-submitting

☐ Streak not gameable â€” try logging held twice in one day, backfilling future dates, etc.

## Section 4 â€” Hard Lessons (src/pages/HardLessons.jsx)

### 4.1 Scar Inventory (first visit)

☐ First visit with 0 lessons â†’ 3 scar-stub inputs shown

☐ Save scar stubs â†’ 3 draft lessons created, isScarStub=true

☐ If any stub is Oracle-extracted + unfinalized â†’ auto-opens for completion on next mount

### 4.2 Create lesson manually

☐ All 7 required fields: event category (9 types), event description, my assumption, signal ignored, costs (multi-select 6 types), cost description, extracted lesson, rule going forward

☐ Progress bar (7 steps) turns green as fields complete

☐ Save as draft â†’ editable later

☐ Finalize â†’ locked immutable, rule added to library

☐ Try to edit finalized â†’ blocked with info toast

### 4.3 Oracle extraction

☐ Event description â‰¥30 chars â†’ "Ask Oracle to extract" button enabled

☐ Extraction populates: suggestedCategory, myAssumption, signalIgnored, costDescription, extractedLesson, ruleGoingForward, suggestedCosts

☐ Extraction failure â†’ error toast, isOracleFailed flag set, warning in form, user can still fill manually

### 4.4 Rule violation detection

☐ Blur event description after typing â†’ simple keyword match against finalized rules

☐ If similarity â‰¥ threshold â†’ "This may violate rule: â€¦" prompt shown

☐ "Mark rule broken" â†’ adds entry to violations[] array on rule doc (1/day dedupe)

☐ Inline context note panel optional, saves with violation

### 4.5 Rules Library

☐ All finalized rules listed with violation count (legacy isRuleViolation docs + direct violations[] array summed)

☐ Filter by cost type, event category, search text

☐ Cost pattern narrative generation â†’ AI summarizes aggregated pattern across rules

☐ Cost frequency chart renders correctly

### 4.6 Bridge to Kill List

☐ Finalize lesson with isRuleViolation â†’ bridge prompt appears

☐ "Add to Ledger" â†’ Kill List form prefilled with rule title + threshold (editable)

☐ Dismiss bridge â†’ does not reappear for same lesson (sessionStorage)

### 4.7 Archive / restore

☐ Archive draft only (finalized blocked) â†’ moves to hardLessonsArchive

☐ Restore â†’ returns

☐ Permanent delete â†’ confirm + gone

### 4.8 Edge cases

☐ Finalized lesson immutability â€” try every edit path (browser back, refresh mid-edit, etc.)

☐ Console clean

## Section 5 â€” Relapse Radar (src/pages/Relapse.jsx)

### 5.1 Log entry

☐ Select archetype (dropdown), set intensity 1â€“5, add description, optional context notes â†’ submit

☐ Date picker accepts past dates for backfill

☐ Entry appears in list with timestamp

### 5.2 Drift signals (from src/utils/detectDriftSignals.js)

☐ Log 3+ entries with same archetype within 7 days â†’ archetype-frequency warning card appears

☐ Repeat similar context across entries â†’ precursor-recurrence card appears

☐ Log Kill List escape + Relapse entry within 48h â†’ correlation card appears

☐ Dismiss card â†’ does not reappear today

☐ Same card reappears next day (per-day sessionStorage dedupe)

### 5.3 Evasion markers (from src/utils/detectEvasionMarkers.js)

☐ Behavioral evasion pattern triggers â†’ marker card displays

☐ Dismiss works

### 5.4 Search / archive / restore

☐ Search by archetype, intensity, description â†’ filters correctly

☐ Archive â†’ removed from main list

☐ Restore works

☐ Permanent delete works

### 5.5 High-intensity styling

☐ Intensity 4â€“5 entries visually emphasized vs 1â€“3

## Section 6 â€” Dashboard (src/pages/Dashboard.jsx)

### 6.1 First load

☐ First-login user â†’ onboarding gate blocks content

☐ Returning user â†’ all sections render without crash

☐ Skeleton loaders show during data fetch

### 6.2 Signal Report

☐ Renders clarity score-adjacent metrics

☐ Clarity score not gameable â€” try farming fake relapses, dummy lessons; score should not jump (per src/utils/clarityScore.js)

☐ Behavioral record density renders entry-volume trend

### 6.3 Morning brief / DailyPrompt (src/components/DailyPrompt.jsx)

☐ Prompt rotates daily

☐ "Journal This" â†’ QuickJournalModal opens, prefilled

☐ Submit quick journal â†’ daily prompt marked answered, entry appears in Journal list

☐ Marked-answered state persists across reload

### 6.4 KillListDashboard embed (src/components/KillListDashboard.jsx)

☐ Active targets summary correct (streaks, threshold progress)

☐ Quick check-in from Dashboard works (Held/Escaped)

☐ Newly-killed target shows in Monday kill report

### 6.5 Pattern confrontation card

☐ Shows once per 24h based on criteria

☐ Swipe / dismiss â†’ sessionStorage dedupe holds for 24h

☐ Reappears next day if criteria still met

### 6.6 Weekly Rule Review (Sunday-anchored, 3-day carryover)

☐ Sun/Mon/Tue/Wed with â‰¥1 finalized rule and not yet reviewed this Sunday window â†’ card renders

☐ Thu/Fri/Sat â†’ card hidden regardless of state (week is skipped if not caught by Wed)

☐ Mark each rule Held or Broke it â†’ Submit button enables when all marked

☐ Submit â†’ violations[] entries written for "Broke it" rules; userSettings.lastReviewedSunday stamped to current Sunday's YYYY-MM-DD (e.g. 2026-05-31)

☐ Skip â†’ no rule writes, but lastReviewedSunday still stamped

☐ After submit or skip â†’ card hides for the rest of the week

☐ Next Sunday â†’ card reappears (new Sunday anchor)

☐ Zero finalized rules â†’ card never renders

### 6.7 Sunday autopsy (Sundays only)

☐ Sticky input renders on Sunday

☐ Submit â†’ creates hardLessons stub

☐ Non-Sunday â†’ hidden

### 6.8 Monday kill report (Mondays only)

☐ Lists targets killed in last 7 days

☐ Non-Monday â†’ hidden

### 6.9 Black Mirror gate

☐ VITE_ENABLE_BLACK_MIRROR=false (or unset) â†’ no nav link, route /black-mirror does not mount (try direct URL)

☐ Mirror Stack section not rendered on Dashboard

## Section 7 â€” Synthesis (src/pages/SynthesisBriefing.jsx)

Run AFTER you have populated Journal + Kill List + Hard Lessons + Relapse data above. Synthesis is meaningless without cross-module data.

### 7.1 Cadence + data gate

☐ Select Weekly or Biweekly

☐ With zero active kill targets / finalized rules / relapse entries â†’ "Generate Now" disabled with tooltip explaining boilerplate risk

☐ With sufficient data â†’ "Generate Now" enabled

### 7.2 Generation

☐ Click "Generate Now" â†’ loading spinner, briefing appears within ~30s

☐ Briefing references real data from your modules (active targets by name, recent rules, mood trend)

☐ Convergence point reads like genuine multi-module synthesis, not generic

☐ Signal delta (improving/stable/deteriorating) reflects actual recent activity

☐ Violated rules list matches Hard Lessons violations in window

☐ Confrontation question generated and feels pointed

☐ No wellness language; tone matches Inner Ops product definition

### 7.3 Archive + lifecycle

☐ Past briefings list sorted newest first

☐ Open briefing â†’ modal with full text + metrics

☐ Mark as read â†’ readAt set, isNew=false

☐ After 25th briefing, oldest auto-pruned (MAX_STORED_BRIEFINGS=24)

### 7.4 Behavioral context cache

☐ Generate two briefings in quick succession â†’ second call uses cached context (~5 min)

☐ After 5 min â†’ fresh cross-module snapshot used

### 7.5 Failure modes

☐ Cloud Function timeout (>30s) â†’ error toast, no half-saved briefing

☐ Network drop mid-generation â†’ clean error, retry works

☐ Generation failure â†’ no briefing persisted in syntheses

## Section 8 â€” Cloud Functions (functions/index.js)

Run these from the app, then verify via firebase functions:log.

### 8.1 Oracle

☐ Signed-out call â†’ blocked client-side, would 401 server-side

☐ Valid call with 10â€“1000 char entryText â†’ returns { text, lensUsed, metacognitiveDepth, closingQuestion }

☐ entryText < 10 chars â†’ invalid-argument error

☐ entryText > 1000 chars â†’ invalid-argument error

☐ Invalid module name â†’ invalid-argument error

☐ Client tries to inject customSystemPrompt â†’ rejected

☐ 30s timeout on slow Claude API â†’ clean timeout error to client

### 8.2 oracleFollowUp

☐ User replies in OracleModal â†’ followUp call generates confrontational second response

☐ Does not soften or affirm user pushback (per product language rules)

### 8.3 Rate limit (functions/rateLimit.js)

☐ Counter increments on each oracle/oracleFollowUp call (verify in users/{uid}/_rateLimits)

☐ 21st call in a day â†’ resource-exhausted error returned

☐ Counter resets at day boundary (UTC or configured tz â€” verify which)

☐ Counter shared across oracle + oracleFollowUp (not separate pools)

### 8.4 Log verification

☐ firebase functions:log --only oracle shows successful 200s for each real call you made

☐ No silent 500s; no Claude API errors hidden from logs

## Section 9 â€” Mobile sweep

Test on real phone (or Chrome devtools device mode at 375x667 minimum). Do not skip â€” mobile and desktop are equal targets per CLAUDE.md.

### 9.1 Navbar (src/components/Navbar.jsx)

☐ All 6 v1 tabs render on mobile (no hidden md:flex regression)

☐ Black Mirror tab NOT present (env flag off)

☐ Active tab visually distinct

☐ Bottom safe-area padding clears the iOS home indicator

☐ Settings/Profile icons render (text may be hidden)

### 9.2 Per-page mobile checks

☐ Auth â€” form fits viewport, no horizontal scroll

☐ Journal â€” sticky submit button above nav, mood icons 4-col grid, textarea grows, prompt full-width

☐ Kill List â€” category icons + labels readable, inline edit works via touch, autopsy modal scrollable

☐ Hard Lessons â€” 7-field form scrolls cleanly, progress bar compact, bridge prompt modal usable

☐ Relapse Radar â€” intensity ring centered, drift signal cards stack vertically

☐ Dashboard â€” sections stack, KillListDashboard full-width, morning brief readable

☐ Synthesis â€” briefing modal full-screen, metrics 2-col

### 9.3 Touch interactions

☐ Tap targets â‰¥ 44px (iOS HIG)

☐ No hover-only states blocking mobile users

☐ Voice input button works on mobile (if browser supports)

## Section 10 â€” Firestore Rules (firestore.rules)

Per memory: passing build/tests â‰  verified rules. Test with real client reads/writes.

### 10.1 Auth gates

☐ Signed-out client cannot read any user collection

☐ User A cannot read User B's journalEntries, killTargets, hardLessons, relapseEntries, syntheses

☐ User A cannot write to User B's collections

### 10.2 Write shape validation

☐ Client cannot create journal entry with arbitrary userId (must match auth.uid)

☐ Client cannot write to _rateLimits collection (server-only)

☐ Client cannot write syntheses with arbitrary fields (or, if client-write allowed, only shape-validated fields per recent commit 02cbf70)

### 10.3 Archive collections

☐ Same auth gates apply to all *Archive collections

## Section 11 â€” Pre-deploy gates

Final checklist before pushing to production.

☐ Section 0 pre-flight green

☐ All ðŸ”´ Blockers resolved (see Issue log below)

☐ All ðŸŸ¡ Quality items resolved or explicitly deferred with Bo's sign-off

☐ npm run build clean

☐ Production .env reviewed â€” no dev values, no leaked keys

☐ VITE_ENABLE_BLACK_MIRROR confirmed off/unset

☐ Firebase Functions secrets confirmed (ANTHROPIC_API_KEY)

☐ Firestore rules re-verified with live client read after deploy

☐ Cloud Functions logs show real invocations succeeding post-deploy

☐ Smoke test on production URL: sign in â†’ journal entry â†’ Oracle response â†’ Synthesis generation, all working

## Issue log (append as we find them)

| # | Module | Severity | Symptom | Fix summary | Status |
| --- | --- | --- | --- | --- | --- |